Agile Readout

Sprint 1 (9:30-11:30)

Conducted Sprint Planning (picture on GITHUB), Review and Retro (posted on GITHUB) sprint

Progress of all tasks for each story tracked on scrum board (picture on GITHUB)

Conducted stand-up at 10:40

|  |  |
| --- | --- |
| **Metric** | **Sprint 1** |
| Points Committed | 11 |
| Points Delivered | 7 |
| Stories Committed | 8 |
| Stories Accepted | 5 |
| Features Committed | 1. Basic full text search for county/state combo, display county and state values from dataset and overall EQI |
| Features Accepted | None |

Sprint 2 (11:30-1:30)

Conducted Sprint Planning (picture on GITHUB), Review and Retro (posted on GITHUB) sprint

Progress of all tasks for each story tracked on scrum board (picture on GITHUB)

Conducted stand-up at 12:45

|  |  |
| --- | --- |
| **Metric** | **Sprint 1** |
| Points Committed | 17 |
| Points Delivered |  |
| Stories Committed | 14 |
| Stories Accepted |  |
| Features Committed | 1. Basic full text search for county/state combo, display county and state values from dataset and overall EQI 2. Air summary grid 3. Water summary grid 4. Socioeconomic summary grid 5. Infrastructure summary grid |
| Features Accepted |  |