## Slide 1: Agile Retrospective – Sprint 0
What Worked?
  Good team collaboration
  UI/UX working ahead of DEV team
  CI/CT team splitting off early to begin setting up environment
What Didn’t Work?
  Need to do more setup upfront
  UX should have split off to start earlier
  Move UI/UX physically closer
  Need a timer
  No release plan