## Slide 1: Agile Retrospective – Sprint 8 (Final)
What Worked?
  Great collaboration between team
  Delivered CODE!
  Very responsive on screen sizes
  Thrilled our customer
  CI and CD worked well
  HTML from UI to DEV was perfect
What Didn’t Work?
  UI/UX should have more build tools to streamline the process
  Improve test coverage
  Need more comments in code
  Setup CI/CD before start of challenge
  Establish roles/respons for UI/UX
  Continue to improve planning and grooming activities