## Slide 1: Improvements Made During the Hackathon
Conducted SAFe Release Plan for Release 2
  Epic/Feature/Story Breakdown
  Planned each Team individually
  Scheduled each Story into Sprints based on Capacity
Moved CI/CD and UI/UX teams from Scrum to Kanban
  Better limiting of WIP
  Improved Delivery of work items
Improved scrum board
  Better layout of Board
  Improved layout of information on Story cards
  Use of different colors for Stories and Tasks

## Slide 2: Lessons Learned and Gaps
Lesson Learned
  Putting the Team together for the Hackathon will benefit us in the final Challenge
  Using SAFe Release Planning shortened sprint planning (thumbs up!)
  Product Roadmap/Feature Decomposition was a good visual tool for team
  CI/CD and UI/UX teams should not use Scrum – Kanban is much better
  Do as much of the environmental setup as possible before the Challenge begins
  Start analyzing datasets as soon as possible
  Once the idea is formulated, let CI/CD and UI/UX teams get started
Gaps
  Team struggles creating Stories – conduct additional training before the final Challenge