## Slide 1: Agenda
Introductions
Problem Statement
Agile Approach
UI and UX Approach
Development Approach
DevOps
Demonstration
Lessons Learned and Wrap-Up

## Slide 2: Agile 101
Agile is a MINDSET
  Focus on OUTCOME, not the process
  Agile is iterative, incremental, evolutionary & adaptive
Follow LEAN principles
  Development Flow
    Delight the customer
    Add Value
  Respect People – Empower the team
  Relentless Improvement
    Get feedback early and often
    Inspect often and Adapt

## Slide 3: Application of Agile
Agile Principle
How’d we do it during Hackathon?
Met with the customer to determine needs and priorities
Completely changed Features planned for Release 2
Deployed 2 Releases into PROD environment
Delivered fully developed and tested code every 2 hours
Team members worked Friday night and weekend
Team decided who would complete tasks for each story
Product Owner always present and available to team
Everyone co-located, fantastic communication and teamwork
Team conducted retrospectives after every sprint
Satisfy the customer
Embrace change
Deliver working software frequently
Working software is progress
Build projects around motivated individuals
Build self-organizing teams
Business and Development work together daily
Face-to-face conversations
Reflect and Adapt Regularly

## Slide 4: Improvements Made During the Hackathon
Conducted SAFe Release Plan for Release 2
  Epic/Feature/Story Breakdown
  Planned each Team individually
  Scheduled each Story into Sprints based on Capacity
Moved CI/CD and UI/UX teams from Scrum to Kanban
  Better limiting of WIP
  Improved Delivery of work items
Improved scrum board
  Better layout of Board
  Improved layout of information on Story cards
  Use of different colors for Stories and Tasks

## Slide 5: Sprint Metrics
Metric | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8
Points Committed | 11 | 17 | 16 | 18 | 15.5 | 6.5 | 5 | 
Points Delivered | 7 | 11 | 9 | 18 | 4.5 | 4.5 | 5 | 
Stories Committed | 8 | 12 | 10 | 7 | 8 | 3 | 5 | 
Stories Accepted | 5 | 9 | 7 | 7 | 5 | 2 | 5 | 
Features Committed | 1. Search for County | Search for County Display Overall EQI Data Display Detailed EQI Data Correlate Unemployment and Crime Data | None (improving UI, making first dataset available) | Search for County Display Overall EQI Data Display Detailed EQI Data Correlate Unemployment and Crime Data | Enhance UI Transform existing dataset | Enhanced UI Transform existing dataset | Enhanced UI Additional Dataset | 
Features Accepted | None | All of the above (with stubbed in data) | None | All of the above with actual data PRODUCTION RELEASE | Enhance UI | Enhanced UI Transform existing dataset | Enhanced UI | 

## Slide 8: Lessons Learned and Gaps
Lesson Learned
  Putting the Team together for the Hackathon will benefit us in the final Challenge
  Using SAFe Release Planning shortened sprint planning (thumbs up!)
  CI/CD and UI/UX teams should not use Scrum – Kanban is much better
  Do as much of the environmental setup as possible before the Challenge begins
Gaps
  Team struggles creating Stories – conduct additional training before the final Challenge